# INTERNAL MEMO: LEGAL REVIEW

TO: County Attorney / Legal Department

FROM: Revenue Department / Project Management Team

DATE: December 28, 2025

SUBJECT: Identification of Internal Inconsistencies and Commercial Risks: RMS Service Level Agreement (Hydrolife Tech Limited)

## 1. Executive Summary

This memo outlines several critical internal inconsistencies and legal risks identified within the Service Level Agreement (SLA) for the Isiolo County Revenue Management System (RMS). These discrepancies primarily concern the payment structure, hardware ownership, and the enforceability of termination clauses.

## 2. Financial and Commercial Inconsistencies

### 2.1 Ambiguity in Consideration (Double-Payment Risk)

- Recital C (Page 1): States the contract was awarded for a fixed sum of Ksh 19,980,000 specifically for the "build, delivery, installation, testing, and commissioning" of the System.

- Clause 5.1 (Page 8): States the 10% Service Charge (Revenue Share) is paid "in consideration of... hardware provision."

- Conflict: It is unclear if the initial Ksh 19.9M covers the acquisition of the 50 POS terminals. If it does, the 10% revenue share should not list "hardware provision" as a justification for ongoing payment. This creates a risk of the County paying twice for the same assets.

### 2.2 Payment Timing: Arrears vs. Advance

- Clause 5.3(b) (Page 9): Establishes a standard billing cycle "quarterly in arrears."

- Clause 3.2.5(d) (Page 7): Grants the Service Provider the right to require "advance funding or the maintenance of a prepaid communication credit balance" for SMS/Email services.

- Legal Risk: These clauses conflict. The County’s financial systems typically operate on an invoice-in-arrears basis. Allowing a vendor to switch to a "prepaid" model at their discretion bypasses standard PFM Act procurement and payment procedures.

## 3. Hardware Ownership and Maintenance Conflicts

### 3.1 Title Transfer vs. Provision Fee

- Clause 3.2.1 (Page 5): Explicitly states that "Title to the hardware shall pass to the Client upon commissioning."

- Clause 5.1 (Page 8): Justifies the 10% fee based on "hardware provision."

- Issue: Legally, if the County owns the title to the hardware, the Service Provider is no longer "providing" it as a service; they are merely maintaining it. The revenue share should reflect "maintenance" rather than "provision."

### 3.2 Warranty vs. Billable Labor

- Clause 3.2.2 (Page 5): Commit the provider to repair manufacturer defects at their own cost.

- Clause 3.2.3 (Page 6): Introduces a labor charge of KES 1,000 per hour for billable maintenance.

- Risk: The definition of "negligence" or "improper use" is subjective. There is no mechanism for an independent assessment of whether a hardware failure is a manufacturer defect or "misuse," potentially leading to excessive billable hours.

## 4. Termination and Liquidated Damages (Penalty Risk)

### 4.1 Enforceability of Termination Payment

- Clause 13.3 (Page 13): Sets liquidated damages at 50% of the Average Monthly Service Charge multiplied by the Remaining Months in the 10-year Term.

- Legal Conflict: Under Kenyan contract law, liquidated damages must be a "genuine pre-estimate of loss." For a 10-year contract terminated in year 2, this would demand 4 years' worth of revenue as a lump sum.

- Admission of Uncertainty: Clause 13.4 admits that "precise quantification of such losses would be impracticable." This admission, combined with the high percentage, risks the clause being struck down by a court as an unenforceable penalty rather than legitimate damages.

## 5. Technical and Operational Discrepancies

### 5.1 Database Architecture Drift

- Clause 3.1(d) (Page 4): Specifies the implementation of a PostgreSQL database.

- Schedule A (Page 17): Describes a "polyglot persistence layer" using both PostgreSQL and MongoDB.

- Impact: This discrepancy affects the scope of data protection audits and backup requirements. The contract should be specific about which technologies are being utilized to ensure security compliance.

### 5.2 Uptime Calculation Gap

- Clause 6.1 (Page 9): Excludes "Scheduled Maintenance" (00:00 - 04:00) from the Uptime Guarantee.

- Schedule C (Page 19): Provides a mathematical formula that fails to subtract these excluded maintenance minutes from the denominator.

- Impact: This mathematical error in the formula would technically make it impossible for the provider to ever meet 99.9% uptime if they utilize their permitted maintenance windows, leading to unfair penalty applications or disputes.

## 6. Recommendations for Legal Counsel

- Clarify Consideration: Explicitly define if the 50 POS terminals are part of the Ksh 19.9M build cost or the 10% revenue share.

- Redefine Termination: Cap liquidated damages at a fixed period (e.g., 6 months of average fees) rather than the entire remaining duration of a 10-year term.

- Harmonize Payment Terms: Ensure all payments follow the quarterly-in-arrears model to remain compliant with County treasury regulations.

- Refine Formula: Correct the Uptime formula in Schedule C to explicitly exclude permitted maintenance windows.

End of Memo