# Payment Voucher Narrations

These narrations are drafted to align with the payment schedule (Form F-5) and the project phases defined in the Technical Proposal submitted by Hydrolife Tech Limited.

## Voucher 1: Phase 1 - Inception

Milestone: Submission and Approval of Inception Report

Payment Percentage: 10% of Contract Sum

Amount: Ksh 1,998,000.00

### Draft Narration:

Being payment to M/S Hydrolife Tech Limited for professional services rendered towards the development and implementation of the Revenue Management System for the County Government of Isiolo, Tender No: CGI/RFP/011/001/2025-2026. This payment represents 10% (Phase 1) of the total contract sum upon the successful completion of the Inception & Analysis phase, detailed requirements elicitation, system architecture design, and formal submission of the Inception Report as per the terms of the contract.

## Voucher 2: Phase 2 - Interim

Milestone: Submission and Approval of Interim Report

Payment Percentage: 25% of Contract Sum

Amount: Ksh 4,995,000.00

### Draft Narration:

Being payment to M/S Hydrolife Tech Limited for professional services rendered towards the development and implementation of the Revenue Management System for the County Government of Isiolo, Tender No: CGI/RFP/011/001/2025-2026. This payment represents 25% (Phase 2) of the total contract sum upon the successful completion of the Development & Integration phase and formal submission of the Interim Report.

### Key Information Summary for Accounting:

- Contractor: Hydrolife Tech Limited

- Tender No: CGI/RFP/FEP/01/2025-2026

- Total Contract Value: Ksh 19,980,000.00 (Inclusive of 16% VAT)